## Work Breakdown Agreement: Assignment 2 FIT2099

Our group is comprised of Ganesh Ukwatta, Jason Leung, and Jacob Tutungi.

## Preliminary Documentation:

**Work Breakdown Agreement (Assignment 1):**

* Outline all the tasks and who will be completing them

*Completed by Jason 2/10/19 12:00pm.*

**Redesign of UML Diagram**

* Redesign of UML diagram to account for feedback provided by tutors and consultations.
* Changes made are to be used for the implantation of the features into the code

*Jason is expected to have this completed before the start of the Mid-semester break to allow ample time for proper implantation of the code into the system. Due by Friday 11:59pm.*

**Redesign of the Design Rationale**

* The changes made to the UML diagram should be reflected in the design rationale, this means that the design rationale should be updated

*Ganesh has been delegated to be the one that updated the design rationale as he had previously created the previous one. Due on the day of submission.*

**Coding Portion**

* Due to the possibility of a late start when it comes to proper coding of the system, we will further discuss the changes that need to be made to allow for the changes to be implementable.
* The code will be completed by those that are available, this is due to possible time constraints.
* It is to be noted that Ganesh has stated that he is rather weak when it comes to coding and we will accommodate this updates and explanations to assist in the rewriting of the design rationale.

*Everyone can work of these aspects freely. All progress can be seen on the history as provided by the git page. Due on the day of submission.*

**Task and Accountability Matrix**

|  |  |  |
| --- | --- | --- |
| **Name** | **Task** | **Due Date** |
| Jason | Redesign UML Class Diagrams | 29/09/19 12:00pm |
| Ganesh | Rewrite design rationale | 4/10/19 6:00pm |
| Jason | Work on implementation | 4/10/19 6:00pm |
| Jacob | Work on implementation | 4/10/19 6:00pm |
| Ganesh | Work on implementation | 4/10/19 6:00pm |
| Jacob | Review All Assignment 2 Changes | 4/10/19 6:00pm |
| Ganesh | Review All Assignment 2 Changes | 4/10/19 6:00pm |
| Jason | Review All Assignment 2 Changes | 4/10/19 6:00pm |

We agree to work and submit completed tasks as described in the above document:

Signed Jason Leung  
I accept this WBA  
  
\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Signed

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Signed Jacob Tutungi

I accept this WBA

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_